Test Summary Report

Pams-Store — WooCommerce Demo Site

QA Testing Cycle  |  June 2026

# 1. Overview

This report summarizes the QA testing cycle carried out on the Pams-Store WooCommerce demo site. Testing covered six functional milestones — Authentication, Product Catalog, Search & Filtering, Shopping Cart, Checkout, and Order Management — through a combination of structured test case execution and exploratory testing. A total of 147 test cases were executed and 12 defects were logged and documented in the accompanying bug report.

# 2. Scope

## 2.1 Milestones Tested

- M1 — Authentication

- M2 — Product Catalog

- M3 — Search & Filtering

- M4 — Shopping Cart

- M5 — Checkout

- M6 — Order Management

# 3. Test Execution Summary

| Milestone | Name | Total TC | Pass | Fail | Skipped | Pass Rate |
| --- | --- | --- | --- | --- | --- | --- |
| M1 | Authentication | 24 | 22 | 1 | 1 | 92% |
| M2 | Product Catalog | 23 | 21 | 2 | 0 | 91% |
| M3 | Search & Filtering | 18 | 18 | 0 | 0 | 100% |
| M4 | Shopping Cart | 25 | 24 | 1 | 0 | 96% |
| M5 | Checkout | 38 | 36 | 2 | 0 | 95% |
| M6 | Order Management | 28 | 28 | 0 | 0 | 100% |
| Total |  | 156 | 149 | 6 | 1 | 96% |

Across all six milestones, 156 test cases were executed with an overall pass rate of 96%. 6 test cases failed and were traced to genuine defects, and 1 test case was skipped after re-evaluation determined it did not represent a valid failure.

# 4. Defect Summary

A total of 12 defects were identified during testing and are documented in full in the accompanying Bug Report. Defects span functional, UI, data validation, and content categories.

| Severity | Count | Bug IDs |
| --- | --- | --- |
| Critical | 1 | BUG-002 (Logo Collection — no Add to Cart) |
| High | 1 | BUG-011 (Quantity field — no upper limit) |
| Medium | 5 | BUG-001, BUG-003, BUG-007, BUG-009, BUG-010 |
| Low | 4 | BUG-004, BUG-005, BUG-006, BUG-012 |

## 4.1 Notable Defects

- BUG-002 (Critical) — The Logo Collection grouped product page has no Add to Cart button, making the product entirely unpurchasable.

- BUG-011 (High) — The quantity field on product pages accepts unbounded numeric input with no upper limit or stock validation.

- BUG-009 (Medium) — The registration form displays an error message referencing the wrong field name when the email character limit is exceeded.

# 5. Risk Assessment

Two demo-data-related observations (broken external product link, placeholder description text) were excluded from the risk assessment as they stem from sample WooCommerce content rather than application logic, and would not appear in a production store with real content. The remaining defects represent genuine functional and usability gaps.

- The Critical defect (BUG-002) blocks a complete purchase path and would need to be resolved before launch in a real project.

- The High defect (BUG-011) poses a data integrity risk, as it allows unrealistic order quantities and totals to be generated.

- The remaining Medium and Low defects affect usability and polish but do not block core user journeys.

# 6. Conclusion

Testing across the six executed milestones confirms that the core end-to-end shopper journey — registration, browsing, searching, cart management, checkout, and order tracking — functions as expected on the Pams-Store demo site. The defects identified are typical of an unconfigured demo environment and a small number of genuine functional gaps in variable and grouped product handling. With the Critical and High severity defects addressed, the platform's core flows would be considered stable enough to support a production rollout.