WooCommerce Demo

Test Plan

Quality Assurance  |  v1.0  |  June 2025

# 1. Introduction

This test plan defines the QA strategy, scope, milestones, and test cases for a WooCommerce demo e-commerce website. It covers six functional testing milestones from user authentication through order management. The objective is to verify that all core e-commerce flows operate correctly and deliver a smooth user experience. UI/UX issues identified during testing are logged directly in the bug report rather than tracked as separate test cases.

# 2. Objectives

- Validate all core e-commerce user journeys on the WooCommerce demo site.

- Identify and document defects across functional, UI/UX, data validation, and content areas.

- Ensure every milestone exits with a clear pass/fail verdict before the next begins.

- Provide a traceable record of test execution and outcomes.

# 3. Scope

## 3.1 In Scope

- Authentication (registration, login, logout, password reset)

- Product catalog browsing, detail pages, and image gallery

- Search functionality and product filtering

- Shopping cart operations (add, update, remove, totals)

- Checkout flow (guest and registered user)

- Order management (history, status, confirmation emails)

## 3.2 Out of Scope

- Live payment gateway processing (demo mode only)

- Third-party integrations (shipping APIs, ERP, CRM)

- Performance / load testing

- Security penetration testing

# 4. Milestone Overview

| Milestone | Total TCs | Priority | Status |
| --- | --- | --- | --- |
| M1 - Authentication | 24 | High | Pending |
| M2 - Product Catalog | 23 | High | Pending |
| M3 - Search & Filtering | 18 | Medium | Pending |
| M4 - Shopping Cart | 25 | High | Pending |
| M5 - Checkout | 38 | Critical | Pending |
| M6 - Order Management | 28 | High | Pending |

# 5. Test Environment

| Item | Details |
| --- | --- |
| Platform | WooCommerce (demo instance) |
| Browsers | Chrome (latest), Firefox (latest), Safari (latest) |
| Devices | Desktop (1920x1080), Tablet (768px), Mobile (375px) |
| Test Data | Demo products, test user accounts, sample orders |
| Test Management | Manual — tracked in this document |
| Defect Tracking | To be logged per team process |

# 6. Entry & Exit Criteria

## 6.1 Entry Criteria

- Demo WooCommerce site is accessible and stable.

- Test accounts and demo data are in place.

- Test cases for the milestone are reviewed and approved.

## 6.2 Exit Criteria

- All test cases for the milestone are executed.

- Zero open Critical or High defects (or all are documented with approved waivers).

- Test results are recorded and signed off by QA lead.

# M1 — Authentication

Validates user registration, login, logout, and password recovery flows on the /my-account/ page.

# M2 — Product Catalog

Validates product listing, detail pages, categories, and image display.

# M3 — Search & Filtering

Validates the search bar, keyword results, filtering, and sorting behaviour.

# M4 — Shopping Cart

Validates add, update, remove operations and cart total calculations.

# M5 — Checkout

Validates the end-to-end checkout flow for both guest and registered users.

# M6 — Order Management

Validates order history, status display, and order detail views.

# 7. Risk and Mitigation

| # | Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| 1 | Demo store data may be reset or changed between test sessions | Medium | Test cases relying on specific products or orders may fail unexpectedly | Re-verify demo data at the start of each test session; recreate test accounts and orders as needed |
| 2 | Coupon-based free shipping is the only checkout method — limited payment coverage | High | Card payment and gateway error scenarios cannot be tested on this demo | Clearly mark payment-related test cases as out of scope; document the limitation in the test report |
| 3 | Demo site may experience downtime or slow performance | Low | Test execution is blocked or results are unreliable | Schedule testing during off-peak hours; retry failed cases before logging a defect |
| 4 | Browser compatibility differences cause inconsistent UI rendering | Medium | A defect visible in one browser may not reproduce in another | Execute UI/UX test cases across Chrome, Firefox, and Safari; log browser version with every defect |
| 5 | Demo environment may not reflect a real production WooCommerce configuration | Medium | Findings may not accurately represent real-world behaviour | Note all environment deviations in the test report; flag any findings that may be demo-specific |
| 6 | Tester unfamiliarity with WooCommerce admin or demo limitations | Low | Misidentified defects or missed test coverage | Conduct a brief orientation of the demo site before execution begins; review WooCommerce demo documentation |

# 8. Defect Classification

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Blocks core user journey; no workaround | Checkout throws 500 error; user cannot place any order |
| High | Major functionality broken; workaround is difficult | Cart totals calculate incorrectly; coupon crashes the page |
| Medium | Feature partially works; workaround available | Filter doesn't persist on refresh; product image missing |
| Low | Cosmetic or minor usability issue | Button slightly misaligned; typo in label text |

# 9. Roles & Responsibilities

| Role | Responsibility | Owner |
| --- | --- | --- |
| QA Lead | Test plan ownership, milestone sign-off, defect triage | Ilori Sunday Ezekiel |
| QA Tester | Test case execution, defect logging, regression runs | TBD |
| Developer | Defect resolution, fix verification support | TBD |
| Product Owner | Acceptance criteria approval, final sign-off | TBD |

# 10. Sign-Off

The following parties confirm this test plan is approved and execution may begin.

| Name | Role | Date |
| --- | --- | --- |
| Ilori Sunday Ezekiel | QA Lead |  |
|  | Product Owner |  |
|  | Developer Lead |  |